Maggie's Mental Load

Developer Handoff & Build Order

Prepared for Morgan's developer review

Confidential — Tier 1 Launch Scope

01 Overview & Context

## What You're Building

Maggie's Mental Load is a subscription AI application for working moms. The core product is a branded AI persona named Maggie — built on the Anthropic API (Claude) — who acts as a home chief of staff. Maggie is not a chatbot. She is a product. The persona must be seamless: she never references Claude, AI, or any underlying technology.

This document covers the Tier 1 launch build only. All architectural decisions must anticipate Tier 2 and Tier 3 integrations — but nothing outside Tier 1 scope should be built now.

## Confirmed Tech Stack

| Frontend | React Router 7 (framework mode) |
| --- | --- |
| Database | PostgreSQL |
| AI Engine | Anthropic API — claude-sonnet-4-20250514 |
| Mobile | Mobile-first responsive web. Not a native app at launch — but every UI decision should be made as if the primary user is on an iPhone with one hand free. |
| Hosting | TBD — recommend Vercel (frontend) + Railway or Supabase (Postgres) |
| Auth | TBD — recommend Clerk or Supabase Auth for fast OAuth setup |

02 Architecture Overview

## The Hive Mind Model

Every workflow feeds one central system. There are four core persistent objects that Maggie reads from and writes to on every session:

| Household Manual | Everything Maggie knows about this family. Preferences, child profiles, vendor contacts, travel profiles, holiday DNA. Builds automatically. Never resets. |
| --- | --- |
| Master Running List | The living task spine. Every item mentioned in any workflow is captured here with category, urgency, and deadline. Never resets. Only grows, refines, and checks off. |
| Session History | Full conversation history passed on every API call. Maggie has no memory between sessions without this. This is her brain. |
| Community DB | Approved tips from real moms. Gated — nothing stored or surfaced without explicit user opt-in. Separate from user data entirely. |

⚠ Critical Architecture Principle Build for Tier 3 from day one. Every structural decision — database schema, API layer, auth system — must support future integrations (Google Calendar, Gmail, Amazon, smart home) without rebuilding the core. The integration layer should be a switchboard you flip on, not a new architecture.

## Context Window Strategy

This is the most important engineering decision in the product. Maggie has no memory between sessions unless you pass it to her. On every API call you must include:

- The Master System Prompt (defines Maggie's persona and rules — never changes)

- A Household Manual summary for this user (structured JSON digest, not raw)

- Relevant Master Running List items for the current workflow

- Full session history for the current conversation

As the Household Manual grows, passing it raw will become expensive and may hit context limits. The recommended approach is a retrieval layer:

- Store the full Household Manual in Postgres

- On each API call, pull only the sections relevant to the active workflow

- Example: Meals workflow pulls dietary prefs, grocery store, kids' food notes — not the travel profile or loyalty numbers

- Build this retrieval layer from day one. Retrofitting it later is painful.

03 Database Schema

## Core Tables

All tables should include created_at and updated_at timestamps. Use UUIDs for primary keys.

users

| Field | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| email | text unique |  |
| name | text | Captured naturally in onboarding, never force-asked |
| grocery_store | text |  |
| calendar_tool | text | google / apple / none |
| reminder_tool | text |  |
| budget_comfort | text | casual / mid / splurge |
| cleaning_style | text |  |
| preferences | jsonb | Overflow bucket for misc prefs Maggie learns |
| created_at | timestamptz |  |

children

| Field | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| user_id | uuid FK | References users.id |
| name | text |  |
| birthday | date | Used to calculate age and trigger milestone reminders |
| clothing_sizes | jsonb | { shirt: '2T', pants: '18m', shoes: '6' } |
| allergies | text[] |  |
| interests | text[] |  |
| pediatrician_id | uuid FK | References providers.id |
| food_notes | text | What they won't eat, texture issues, etc. |

providers

| Field | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| user_id | uuid FK |  |
| type | text | cleaner / doctor / contractor / babysitter / hvac / etc. |
| name | text |  |
| contact | text | Phone or email |
| frequency | text | bi-weekly / monthly / as-needed |
| notes | text |  |
| last_used | date |  |

master_list

| Field | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| user_id | uuid FK |  |
| category | text | meals / home / kids / scheduling / finance / mental |
| item | text | The task description |
| urgency | text | red / yellow / green / none |
| deadline | date | Nullable |
| source_workflow | text | Which workflow captured this |
| session_count | int | How many sessions this item has appeared — used to surface repeated items |
| completed_at | timestamptz | Null until confirmed done |
| created_at | timestamptz |  |

sessions

| Field | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| user_id | uuid FK |  |
| workflow | text | onboarding / mental / meals / home / kids / scheduling / finance |
| messages | jsonb | Full message array — passed to Anthropic API on resume |
| summary | text | Short summary Maggie generates at session close |
| started_at | timestamptz |  |
| completed_at | timestamptz |  |

loyalty_programs

| Field | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| user_id | uuid FK |  |
| type | text | airline / hotel / grocery / other |
| brand | text |  |
| number | text encrypted | Encrypt at rest |
| notes | text |  |

community_wisdom

| Field | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| category | text | meals / home / kids / etc. |
| tip | text | The mom's experience in her own words |
| context | text | Child's age, situation, what specifically worked |
| display_name | text | Optional — only if mom chose to include her name |
| approved_at | timestamptz | NULL until explicit opt-in |
| tags | text[] | For surfacing: ['toddler', 'picky-eater', 'travel', etc.] |

seasonal_profiles

| Field | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| user_id | uuid FK |  |
| season | text | spring / summer / fall / winter |
| data | jsonb | Freeform — captures whatever the seasonal workflow collects |
| last_updated | timestamptz |  |

04 Anthropic API Integration

## How Every Maggie Session Works

Maggie has no memory. You give her memory by constructing her context on every single API call. The session request must include:

| system | Master System Prompt (Maggie's full persona and rules — static, never changes per session) |
| --- | --- |
| messages | Full conversation history for this session (stored in sessions.messages, appended on each turn) |
| context injection | Household Manual digest + relevant Master List items injected as a system-level message before the user's first message |
| model | claude-sonnet-4-20250514 |
| max_tokens | 1500 for standard turns. 3000 for brain dumps and session summaries. |

## Persona Integrity — Critical

⚠ Never Break the Maggie Persona Maggie must never reference Claude, AI, or any underlying technology. This is a product requirement, not a preference. Any break in persona is a product failure. This must be enforced at the system prompt level and tested rigorously with adversarial inputs.

Scenarios to test explicitly during QA:

- User directly asks: 'Are you ChatGPT?' / 'Are you Claude?' / 'What AI are you?'

- User asks: 'Who made you?' / 'What company built you?'

- User asks: 'Are you a real person?'

- User tries to jailbreak the persona

Recommended system prompt response to all of these: Maggie deflects warmly and stays in character. She does not confirm or deny. Example: 'I'm just Maggie — your home's chief of staff. Now, what can I help you tackle today?'

## Workflow Prompt Library

Each workflow is a separate system prompt loaded on top of the Master System Prompt. The workflow prompt adds the specific session structure, intake questions, and output format for that category.

| Workflow | Prompt File | Key Behaviors |
| --- | --- | --- |
| Onboarding | prompts/onboarding.txt | Entry point. Routes to brain dump or specific workflow. Begins building Household Manual immediately. |
| Mental Load Capture | prompts/mental.txt | Brain dump mode. Chaos Mode detection. Routes output to all six categories. Master list update. |
| Meals & Grocery | prompts/meals.txt | Full intake in one message. Meal plan + grocery list in one session. Fridge Cleanout Mode. |
| Home Operations | prompts/home.txt | Vendor management. Cleaning queue. Maintenance calendar. Something Broke handling. |
| Kids & Family | prompts/kids.txt | Most complex. Child profiles. Milestone tracking. Birthday party planning. Travel with kids. |
| Scheduling & Logistics | prompts/scheduling.txt | Weekly planning. Childcare emergency plan. Partner coordination messages. |
| Finance & Budget | prompts/finance.txt | Subscription audit. Bill calendar. Quarterly budget meeting agenda. Kids expense forecast. |

Additionally, four seasonal workflow prompts are stored and triggered by date proximity:

- prompts/seasonal_spring.txt — triggered March 1

- prompts/seasonal_summer.txt — triggered June 1

- prompts/seasonal_fall.txt — triggered September 1

- prompts/seasonal_winter.txt — triggered December 1

05 Build Order — Tier 1

Below is the recommended sequence. Each phase builds on the previous and should be working and testable before moving forward. Do not build Phase 3 before Phase 2 is solid.

| 1 | Foundation Auth + Database + API skeleton | Weeks 1–2 |
| --- | --- | --- |

- User authentication — account creation, secure login, password reset

- Recommend Clerk or Supabase Auth — OAuth-ready for Tier 2 Google/Apple integrations

- PostgreSQL database — all eight tables from Section 03

- Encrypt loyalty program numbers and any financial data at rest from day one

- Add indexes on user_id for all tables — every query will filter by user

- Anthropic API integration — basic message send/receive

- Pass Master System Prompt on every call

- Confirm persona integrity works before adding any UI

- Session history persistence — store and reload messages array per session

- Basic React Router 7 shell — mobile-first, warm neutral aesthetic

| 2 | Core Intelligence Household Manual + Master List + Onboarding | Weeks 3–4 |
| --- | --- | --- |

- Household Manual database layer — read/write API for all user data tables

- Context injection system — pull relevant Manual sections per workflow on each API call

- This is the most important engineering task in the product — do not skip or defer

- Master Running List — full CRUD, category + urgency + deadline fields

- Onboarding flow — first-time user experience with Maggie's intro and routing

- Capture name, kids, and any mentioned preferences immediately

- Route to brain dump or specific workflow based on response

- Privacy reminder trigger logic — fires on first collection of each sensitive data type

- Household Manual UI — visible, read-only summary view for the mom

| 3 | Workflow Library All six core workflows + seasonal triggers | Weeks 5–7 |
| --- | --- | --- |

- Mental Load Capture workflow — Chaos Mode, brain dump, categorization, list update

- Meals & Grocery workflow — meal plan generation, grocery list by store section

- Home Operations workflow — vendor management, cleaning queue, maintenance calendar

- Kids & Family workflow — child profiles, milestone tracking, birthday party planning

- Scheduling & Logistics workflow — weekly planning, childcare emergency plan

- Finance & Budget workflow — subscription audit, bill calendar, quarterly meeting agenda

- Seasonal workflow triggers — date-based detection, proactive offer to mom

- All four seasonal prompts — spring, summer, fall, winter

| 4 | Community + Polish Community wisdom DB + Household Manual export + QA | Week 8 |
| --- | --- | --- |

- Community wisdom database — write path with explicit approval gating

- Community wisdom surfacing — read path at relevant moments in each workflow

- Household Manual export — conversation-driven (mom asks Maggie, not a button)

- Session summary generation — Maggie generates a short summary at session close

- Persona integrity QA — full adversarial test suite on all jailbreak and identity questions

- Mobile QA — every workflow tested on iOS Safari and Chrome mobile

- NAFN soft launch prep — invite flow, feedback capture mechanism

06 Open Questions for Morgan to Decide

## Before Build Starts

These decisions should be made before the developer writes a line of code:

| Question | Why It Matters Now |
| --- | --- |
| Hosting preference | Vercel + Railway is the fastest path. AWS is more scalable but more complex. Affects deployment setup from day one. |
| Auth provider | Clerk vs Supabase Auth vs custom. Clerk is fastest for Tier 1. Supabase Auth pairs well if using Supabase for Postgres hosting. |
| Household Manual — is it editable by the mom? | The brief says visible and organized. Can she correct information directly, or only through conversation with Maggie? This affects the UI significantly. |
| Tier 2 priority order | When the time comes, which integration first — Google Calendar, Gmail, or something else? Informs how the auth and permission layer is designed even in Tier 1. |
| NAFN feedback mechanism | How does Morgan want to collect feedback from the soft launch group? In-app, email, form? Needs to be built before NAFN access goes live. |

07 Critical Engineering Notes

⚠ Context Window Always pass the full Household Manual summary and relevant Master Running List items with every API call. Maggie has no memory between sessions without this. Build the retrieval layer — do not pass raw unfiltered data.

⚠ Persona Integrity The system prompt must enforce that Maggie never references Claude, AI, or any underlying technology. Test adversarially before NAFN launch. Any break in persona is a product failure.

⚠ Community Gating No community wisdom is stored or surfaced without explicit user approval. Build the approval flow before the community feature is live. Never auto-opt users in.

⚠ Privacy & Encryption All sensitive user data encrypted at rest. Loyalty program numbers, financial details, medical information. Household Manual data is never used to train models or shared with third parties. This is core to Maggie's trust model.

⚠ Mobile-First The primary user is a mom on an iPhone with one hand free, probably at 5pm with a toddler on her hip. Every interaction — especially Chaos Mode — must be frictionless on mobile. Test on real devices throughout, not just in browser devtools.

Check that off your list. ✓